HYPERLOCAL POLLUTION EVIDENCE ENGINE

Evidence Fusion + Source Attribution Engine

Implementation Playbook v1.0

Purpose
Build an explainable intelligence layer that turns hyperlocal sensor observations, weather, wind, industrial activity and spatial context into a ranked probable-source assessment and an auditable evidence trail for GSPCB decision support.

Important boundary
This engine must never present a factory as legally proven to be the polluter. It produces a probabilistic source assessment and inspection-prioritization evidence. Regulatory confirmation remains with authorized GSPCB procedures.

# 1. What We Are Building

The engine is a modular backend intelligence pipeline sitting after data ingestion and before the inspector dashboard / complaint workflow. It consumes canonical HPEE sensor observations and contextual data already standardized by the backend platform.

ESP32 / Simulator -> Ingestion API -> PostgreSQL
                                |
                                +-> Event Detection
                                +-> Classification
                                +-> Weather / Industrial / GIS context
                                |
                                +-> Evidence Fusion
                                |
                                +-> Source Attribution
                                |
                                +-> Evidence Records -> Reports / UI / Form-A

| Input / Output | Contract |
| --- | --- |
| Primary inputs | sensor_readings, weather_observations, industrial_sites, industrial_activity, village/node geospatial context |
| Primary outputs | pollution_events, event_classifications, evidence_records, source_attributions |
| Downstream consumers | FastAPI API layer, WebSocket event stream, inspector UI, evidence/report generator, complaint workflow |
| Core design principle | Explainability over black-box scoring; every result must preserve the factors that produced it |

# 2. Prerequisites and Tools

| Purpose | Recommended tool | Notes |
| --- | --- | --- |
| Language | Python 3.12+ | Main language for analytics and orchestration |
| Backend integration | FastAPI + SQLAlchemy | Use the existing HPEE backend contract; engines should be callable services/modules, not standalone apps |
| Database | PostgreSQL + PostGIS | Canonical source of truth for readings, events, industry locations, evidence |
| Migrations | Alembic | No manual schema edits in shared environments |
| Data science | NumPy + pandas | Feature engineering and numerical processing |
| Classical ML | scikit-learn | Isolation Forest, preprocessing, validation |
| Tabular classification | XGBoost | Use only if training data is sufficient and labels are defensible |
| Geospatial | GeoPandas + Shapely | Offline analytics / geometry operations; PostGIS for production queries |
| Testing | pytest | Unit + integration + scenario tests |
| Experiment tracking | MLflow (optional) | Add only when multiple models/versions need tracking |
| IDE/agent | Cursor or VS Code + coding agent | Use agents for implementation, not architecture decisions |
| Version control | Git + GitHub | Branch per engine/feature, PR before merging |
| Containers | Docker Compose | Run backend + database + MQTT + engine stack consistently |

# 3. Recommended Agent Strategy

Use AI coding agents as bounded implementers. The architecture owner must provide contracts, test cases and acceptance criteria. Do not ask one agent to “build the whole AI”.

| Agent | Owns | Must not change |
| --- | --- | --- |
| Engine Lead | Shared interfaces, scoring spec, orchestration | Database schema or frontend contracts without review |
| Event Detection Agent | Anomaly detection module + tests | Source attribution scoring |
| Classification Agent | Industrial/agri/seasonal classifier | Raw ingestion contract |
| Evidence Fusion Agent | Evidence scoring + explanation generation | Source ranking weights |
| Source Attribution Agent | GIS candidate generation + ranking | Evidence record schema |
| Evaluation Agent | Synthetic scenarios, metrics, regression tests | Production logic |
| Integration Agent | FastAPI wrappers, dependency injection, endpoint wiring | Model internals unless bug fix is required |

Rule for every agent
“Never invent fields, endpoints, database columns, units, thresholds or scoring weights outside the specification. If a requirement is missing, stop and ask for a contract update.”

# 4. Engine Architecture

| Stage | Question | Preferred approach |
| --- | --- | --- |
| Data Quality Gate | Can we trust this observation? | Range checks, missingness, sensor quality flags, timestamp checks |
| Event Detection | Is this unusual for this node/time? | Rolling baseline + robust statistics; Isolation Forest as an optional secondary detector |
| Event Classification | What category best explains the event? | XGBoost / Random Forest if labeled data exists; otherwise transparent rule-assisted scoring |
| Evidence Fusion | How strong is the combined evidence? | Weighted evidence model with explicit factors and provenance |
| Source Attribution | Which source is most consistent? | Wind-vector geometry + spatial filtering + activity timing + pollutant compatibility |
| Decision Output | What should the inspector see? | Probable source ranking, confidence, factor breakdown, evidence references |

# 5. Canonical Data Flow

1. sensor_readings arrive
2. build event window around candidate anomaly
3. validate and aggregate readings
4. attach nearest weather observations
5. attach candidate industrial sites
6. attach industrial activity overlapping the event window
7. run event classifier
8. compute evidence factors
9. rank candidate sources
10. persist evidence_records + source_attributions
11. publish event result over WebSocket
12. expose result through FastAPI for inspector UI / report generation

# 6. Event Window Construction

Do not run source attribution on a single sample. Build a temporal event window so the system can reason about persistence, onset, peak and recovery.

| Field | Purpose | Initial default |
| --- | --- | --- |
| pre_window | Baseline before onset | 30 minutes |
| event_window | Active event interval | Until anomaly drops below release threshold |
| post_window | Recovery/context window | 15 minutes |
| aggregation | Reduce noise | 1-minute buckets for analysis |
| minimum duration | Avoid one-sample false alarms | 3 consecutive elevated buckets |

Important
These defaults are starting values, not scientific constants. Keep them configurable and log the configuration version used for every event.

# 7. Event Detection Engine

Purpose: identify statistically unusual environmental behavior at a sensor or cluster of sensors. The output is an event candidate, not a source accusation.

## 7.1 Baseline method

Start with a robust rolling baseline because it is easy to explain and debug. A node’s expected PM2.5 and SO₂ baseline should account for time-of-day and recent history where possible.

z = (x - median_baseline) / robust_scale

Use median/MAD or another robust scale when data is noisy.

Require persistence to avoid one-sample spikes.

Down-weight readings with degraded/estimated quality.

Track onset, peak and recovery timestamps.

## 7.2 Isolation Forest (optional secondary detector)

Use Isolation Forest when the team has enough representative telemetry to learn normal patterns without labels. It should support the baseline detector, not replace it.

features = [pm25, so2, temperature, humidity, wind_speed, hour, day_of_week]

| Model | Use | Do not use it for |
| --- | --- | --- |
| Rolling robust z-score/EWMA | Primary transparent anomaly flag | Source attribution |
| Isolation Forest | Secondary anomaly confirmation | Legal causality |
| CUSUM/EWMA | Persistent shift detection | Factory identification |

# 8. Event Classification Engine

Goal: classify the detected event as likely industrial, agricultural/seasonal, background or unknown. This is a contextual classifier, not a direct factory detector.

| Feature family | Examples |
| --- | --- |
| Pollution | PM2.5 level, SO₂ level, rate of change, pollutant ratio |
| Time | hour, day-of-week, month, season |
| Weather | temperature, humidity, wind speed, wind direction |
| Spatial | distance to industrial sites, nearby node anomalies |
| Activity | active industry count, activity overlap |
| History | typical baseline for this node/time window |

Model choice
Use XGBoost when you have reliable labels. If you do not have enough labeled historical events, use a deterministic / probabilistic classification layer first and clearly mark the result as rule-based. Do not fabricate model performance.

# 9. Evidence Fusion Engine

This is the central HPEE engine. It combines independent observations into an explainable evidence assessment.

Evidence Score = weighted combination of:
  anomaly_strength
  pollutant_consistency
  temporal_correlation
  spatial_consistency
  wind_alignment
  industrial_activity_match
  historical_consistency
  node_agreement
  data_quality

| Factor | What it means | Example score range |
| --- | --- | --- |
| Anomaly strength | How far measurements departed from baseline | 0–1 |
| Pollutant consistency | Whether PM2.5/SO₂ pattern fits the event category | 0–1 |
| Temporal correlation | Whether source activity overlaps event time | 0–1 |
| Wind alignment | Whether source lies in the upwind sector | 0–1 |
| Spatial consistency | Whether nearby nodes show a coherent pattern | 0–1 |
| Node agreement | How many independent nodes support the event | 0–1 |
| Historical consistency | Whether similar events have occurred under similar conditions | 0–1 |
| Data quality | Reliability of the contributing measurements | 0–1 |

Recommended implementation
Start with a transparent weighted score, not a neural network. Store every factor and weight used for each result. This gives the inspector an explanation and makes later model upgrades safer.

# 10. Source Attribution Engine

The source attribution engine takes an event and ranks plausible industrial sources. It must be framed as probabilistic source assessment, not proof of causation.

## 10.1 Candidate generation

1. Locate affected node/event centroid
2. Query industries within configured radius (e.g., 3 km)
3. Obtain wind speed + direction for event window
4. Compute source -> receptor bearing
5. Keep candidates in the upwind sector
6. Join industrial activity overlapping event time

## 10.2 Wind geometry

Represent wind direction as a vector. For a source candidate, compare the source-to-event bearing with the wind direction. A smaller angular difference means better alignment.

angular_error = min(abs(source_bearing - wind_dir), 360 - abs(source_bearing - wind_dir))
wind_alignment = max(0, cos(radians(angular_error)))

## 10.3 Candidate score

source_score =
  w1 * wind_alignment
+ w2 * activity_match
+ w3 * distance_score
+ w4 * pollutant_match
+ w5 * spatial_consistency
+ w6 * event_class_probability
+ w7 * data_quality

Do not hard-code weights in multiple files.
Store them in one configuration object / table with a version identifier. Every attribution record should store the model_version and scoring_version used.

## 11. Distance Function

Use PostGIS for production spatial queries. Example candidate query: industries within 3 km of the event centroid or affected sensor.

SELECT industry_id, name, ST_Distance(location, :event_point) / 1000 AS distance_km
FROM industrial_sites
WHERE ST_DWithin(location, :event_point, 3000);

# 12. Evidence Record Design

Every important conclusion must point back to evidence records. The UI should be able to answer “Why did the engine produce this result?” without rerunning the model.

EvidenceRecord:
  event_id
  evidence_type
  source_type
  source_reference
  description
  evidence_strength
  time_range
  geometry
  metadata

| Evidence type | Example |
| --- | --- |
| SENSOR_ANOMALY | PM2.5 increased 4.8x baseline |
| POLLUTANT_PATTERN | PM2.5 + SO₂ elevated together |
| WIND_ALIGNMENT | Source lies 11° from prevailing wind direction |
| INDUSTRIAL_ACTIVITY | Facility active during 02:20–02:50 |
| SPATIAL_CORRELATION | 3 nearby nodes recorded the surge |
| HISTORICAL_PATTERN | Similar event under same wind regime |
| WEATHER_CORRELATION | Weather conditions consistent with event persistence |

# 13. Database Connection Rules

sensor_readings
      ↓
pollution_events
      ↓
event_readings + event_classifications
      ↓
evidence_records
      ↓
source_attributions
      ↓
evidence_snapshots / reports / complaints

Never overwrite raw sensor_readings because they are the foundation of the evidence trail.

Derived results may be versioned/recomputed.

Store model_version, scoring_version and generated_at for every derived result.

Use database transactions when an event, evidence records and attributions must be committed together.

# 14. Integration With Backend Data Ingestion (#1)

| Interface | Direction | Payload | Owner |
| --- | --- | --- | --- |
| Sensor ingestion | Backend -> Engine | validated sensor reading | Backend |
| Event trigger | Backend -> Event Detection | node/time window | Event Detection |
| Context fetch | Engine -> DB/API | weather + industrial + GIS data | Engine Integration |
| Classification result | Classifier -> Backend | event classification + confidence | Classification |
| Evidence result | Fusion -> Backend | score + factors + evidence records | Evidence Fusion |
| Attribution result | Attribution -> Backend | ranked candidates + factor scores | Source Attribution |
| Live update | Backend -> Frontend | event + attribution summary | Backend/WebSocket |

Integration principle
The engines should expose Python functions/services with typed request/response objects. The FastAPI layer owns HTTP/WebSocket semantics. The engines should not import FastAPI routers or UI code.

# 15. Suggested Python Package Layout

backend/app/engines/
├── common/
│   ├── types.py
│   ├── config.py
│   └── errors.py
├── event_detection/
│   ├── service.py
│   ├── features.py
│   └── tests/
├── classification/
│   ├── service.py
│   ├── model.py
│   └── tests/
├── evidence_fusion/
│   ├── service.py
│   ├── scoring.py
│   ├── factors.py
│   └── tests/
├── source_attribution/
│   ├── service.py
│   ├── geometry.py
│   ├── ranking.py
│   └── tests/
└── orchestration/
    ├── pipeline.py
    └── tests/

# 16. Typed Engine Interfaces

Define typed objects before writing implementation. Example:

class EventContext(BaseModel):
    event_id: UUID
    start_time: datetime
    end_time: datetime | None
    node_ids: list[str]
    centroid_lat: float
    centroid_lon: float

class AttributionCandidate(BaseModel):
    industry_id: UUID
    probability: float
    wind_alignment_score: float
    distance_km: float
    activity_score: float
    pollutant_match_score: float
    explanation: str

# 17. API Endpoints for the Engine Layer

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/events/{event_id} | Fetch event + latest analysis |
| GET | /api/v1/events/{event_id}/evidence | Fetch evidence factors/records |
| GET | /api/v1/events/{event_id}/sources | Fetch ranked source candidates |
| POST | /api/v1/events/{event_id}/analyze | Run/re-run analysis explicitly |
| POST | /api/v1/events/{event_id}/generate-report | Create evidence package |
| WS | /api/v1/ws/live | Push new events / analysis status |

Security
Protect explicit analyze/re-run endpoints with inspector/admin permissions. Public users should never be able to trigger arbitrary model runs against production data.

# 18. Real-Time Orchestration

Sensor reading received
       ↓
Persist reading
       ↓
Queue / background task
       ↓
Event detection
       ↓
If candidate event -> classification
       ↓
Evidence fusion
       ↓
Source attribution
       ↓
Persist results
       ↓
Publish WebSocket update

Do not run heavy source attribution inside the synchronous sensor-ingestion HTTP request. The ingestion API should acknowledge quickly and enqueue analysis work.

# 19. Model and Scoring Versioning

| Field | Example | Why |
| --- | --- | --- |
| model_version | event-classifier-0.3.0 | Reproducibility |
| scoring_version | source-score-0.2.0 | Weight changes are traceable |
| feature_version | features-0.4.0 | Prevents silent feature drift |
| data_snapshot | 2026-08-26T12:00Z | Records context used for analysis |

# 20. AI/Coding Agent Prompts

Use the following prompts as starting templates. Each agent must receive the latest contracts/specs from the repository before coding.

## Prompt A — Evidence Fusion Agent

You are the Evidence Fusion Engineer for HPEE.
Read docs/SYSTEM_ARCHITECTURE.md, docs/DATABASE_CONTRACT.md, docs/API_CONTRACT.md and docs/ENGINE_SPECS.md before changing code.
Implement only the evidence_fusion module.
Inputs: validated event context, sensor observations, weather observations, industrial activity, candidate-source context.
Outputs: evidence_score, factor scores, factor explanations, evidence_records payloads, scoring_version.
Rules:
1. Never invent database fields or API fields.
2. Never claim legal causality.
3. Keep scoring weights centralized and versioned.
4. Every score must have an explanation.
5. Add unit tests for normal, weak, strong and conflicting evidence.
6. Do not modify frontend code.
7. Return a summary of files changed and tests run.

## Prompt B — Source Attribution Agent

You are the Source Attribution Engineer for HPEE.
Read all current contracts before coding.
Implement candidate generation, wind-vector geometry, PostGIS radius filtering, activity overlap scoring and candidate ranking.
Return ranked candidates with probability/score, distance_km, wind_alignment_score, activity_score, pollutant_match_score, spatial_score, explanation and model/scoring version.
Never output a “confirmed polluter”. Use “probable source” language.
Add deterministic unit tests for bearing, angular error, upwind filtering and ranking.
Do not change the database schema without an approved migration.

## Prompt C — Evaluation Agent

Act as HPEE model/evidence QA engineer.
Create synthetic scenarios for: industrial surge, agricultural event, background variation, sensor fault, multiple candidate factories, changing wind, missing SO2, conflicting sensor nodes.
Run the full pipeline and report false positives, false negatives, unstable rankings and unexplained scores.
Do not change production logic without proposing a fix first.

## Prompt D — Integration Agent

Integrate the approved engines into the HPEE FastAPI backend.
Use dependency injection, typed interfaces and existing database models.
Trigger engines asynchronously after relevant event candidates.
Persist outputs using the existing schema.
Publish a WebSocket update after successful persistence.
Add integration tests proving sensor reading -> event -> evidence -> attribution.

# 21. Testing Strategy

| Level | Examples |
| --- | --- |
| Unit | bearing calculations, wind alignment, distance score, each evidence factor |
| Data validation | missing values, impossible values, stale timestamps, sensor quality flags |
| Engine integration | event -> classification -> fusion -> attribution |
| Database integration | PostGIS candidate queries, evidence persistence |
| Scenario | industrial, agricultural, sensor fault, multiple factories, wind reversal |
| Regression | same input snapshot should produce same result for a fixed model/scoring version |
| API | event/evidence/source endpoints return contract-compliant JSON |

# 22. Synthetic Test Scenarios

| Scenario | Expected behavior |
| --- | --- |
| Industrial surge | High anomaly + strong wind alignment + active industry -> high industrial evidence |
| Agricultural smoke | High PM2.5 but weak industrial activity + non-industrial context -> lower industrial probability |
| Single-node spike | One node spikes but neighbors stay normal -> lower confidence / possible sensor issue |
| Three-node coherent event | Multiple nodes align with wind direction -> higher confidence |
| Wind reversal | Candidate ranking changes when wind direction reverses |
| Two equal candidates | Return ranked candidates rather than false certainty |
| Missing SO₂ | Run with reduced evidence and lower confidence; never crash |
| Sensor degraded | Exclude or down-weight degraded observation |

# 23. Explainability Requirements

Every event classification must include the factors that influenced it.

Every source attribution must include candidate ranking and factor scores.

Every evidence report must link back to raw sensor/time windows and contextual data.

Confidence must never be displayed without its evidence basis.

The UI should distinguish “probable source” from “confirmed source”.

If evidence is insufficient, the engine should output “insufficient evidence” instead of forcing a source.

# 24. Failure and Edge Cases

| Failure | Required behavior |
| --- | --- |
| Weather API unavailable | Use latest known weather within freshness window; mark stale |
| No industrial schedule | Continue wind/spatial analysis; lower confidence |
| One sensor offline | Continue with remaining nodes; flag node health |
| SO₂ unavailable | Do not fabricate it; run with missing factor |
| Conflicting wind sources | Prefer highest-quality source and retain disagreement evidence |
| All candidates weak | Return no probable source; recommend inspection/manual review |
| Model error | Persist failure state and keep raw event data intact |
| Database transaction failure | Do not expose partial evidence state to frontend |

# 25. Security and Governance

Do not allow public users to access internal source attribution evidence unless explicitly intended.

Use role-based access for inspectors/admins/sarpanch/public views.

Audit every manual override of attribution or event status.

Keep immutable timestamps and raw evidence references.

Do not allow silent deletion of raw readings or evidence records.

Separate “system-generated assessment” from “official regulatory determination”.

# 26. Implementation Order

Freeze ENGINE_SPECS.md: inputs, outputs, factors, default weights, versioning.

Create typed Python request/response objects for event, fusion and attribution.

Implement deterministic geometry utilities and unit tests.

Implement event-window builder and baseline anomaly detector.

Implement evidence factors one by one with tests.

Implement the weighted Evidence Fusion Engine.

Implement industrial candidate query using PostGIS.

Implement wind alignment and candidate ranking.

Implement event classification model only after labeled/synthetic data is ready.

Persist results into evidence_records, event_classifications and source_attributions.

Wire the orchestration pipeline into FastAPI background tasks / worker.

Expose event/evidence/source endpoints and WebSocket updates.

Run all scenario tests.

Connect inspector frontend and evidence report generator.

# 27. Definition of Done

Given a valid sensor event, the engine creates a reproducible pollution event.

Event classification is explainable and versioned.

Evidence Fusion returns a score plus factor-level explanations.

Source Attribution returns ranked candidates with wind/spatial/activity reasoning.

Raw sensor readings remain unchanged.

All derived outputs are persisted with version metadata.

Changing wind direction changes attribution appropriately.

Missing/degraded sensor data does not crash the pipeline.

An insufficient-evidence case returns no forced source.

FastAPI can retrieve event, evidence and source attribution results.

WebSocket can push a completed analysis to the inspector UI.

Automated tests cover core calculations and end-to-end scenarios.

The engine can run entirely against seeded/synthetic data before hardware is connected.

# 28. Final Team Contract

Do not build “AI features”. Build a traceable decision pipeline.
0F172A

The most important output is not a model score. It is a defensible chain from raw observation to action:

OBSERVATION -> EVENT -> CONTEXT -> EVIDENCE -> PROBABLE SOURCE -> INSPECTION ACTION

If a future model improves the result, it should plug into the same contracts and preserve the same evidence/provenance structure. The database, backend API, frontend and report generator should not need a redesign simply because the inference method changes.